Intern Onboarding Package

Cyber Risk & Business Interruption Pricing Models

Financial Institutions Cyber Program

Package Contents

1. This onboarding document (scope, workplan, technical components)

2. Mock datasets (6 CSVs) and data dictionary

3. Starter Python scripts (EDA, NLP baseline, BI simulation)

4. Suggested 10-week workplan with deliverables and checkpoints

# 1. Project Scope and Context

## 1.1 The Two Use Cases

You have been assigned to two related but distinct cyber pricing initiatives. Both target financial institution clients, both use AI/ML, and the data infrastructure is shared. But the modeling techniques and outputs are different and you should treat them as separate workstreams that share underlying data.

### Use Case 1: Cyber Risk Pricing Model

The current rating approach for financial institutions relies on revenue-band rating and a manual underwriting questionnaire. This misses important risk signals — particularly the severity of regulatory examination findings, control maturity gaps, and third-party concentration. Your job is to build a model that extracts these signals from unstructured text, combines them with structured exposure data, and outputs a technical premium per account.

### Use Case 2: Ransomware BI Pricing Model

Business Interruption (BI) is now the largest single component of financial sector cyber losses, but it is the most poorly priced because current models use simplistic revenue-per-day estimates. Your job is to build a Monte Carlo simulation engine that models realistic downtime distributions per system class, applies time-of-occurrence revenue multipliers (a Tuesday in August is not a quarter-end Friday), and incorporates regulatory cost overlays.

## 1.2 What 'Done' Looks Like

By end of the engagement, each workstream should produce:

- A documented model with reproducible training pipeline (Python notebook + script form)

- A model output table: technical premium per policy_id, with feature contributions for explainability

- A working dashboard (Streamlit is the assumed default — Dash or a Plotly-based notebook are acceptable alternatives)

- A short write-up: methodology, validation metrics, known limitations, and recommended next steps

- All code in a single repo with a README, requirements.txt, and inline comments

## 1.3 Critical Note on the Mock Data

The datasets in this package are synthetic. They were generated to mirror the structure and statistical properties of real underwriting data, but no real institution is represented. Two implications:

- Do not present any results from this data as real portfolio insights. Treat all output as developmental.

- The data is cleaner than reality. Real data will have missing fields, inconsistent codings, and outliers. Build your pipeline assuming production data will be messier.

- Some intentional data quality issues exist in the mock data (e.g. regulator-subsector mismatches). Finding and handling these is part of the work.

# 2. Technical Components — What to Build

Below are the components for each workstream, with suggested ownership splits. If the intern team has two or three people, the recommended split is given. Adjust based on individual strengths.

## 2.1 Use Case 1 — Cyber Risk Pricing Components

### Component A: NLP Pipeline for Unstructured Risk Signal Extraction

Two related sub-models:

- Regulatory finding severity classifier — input: free-text examination finding; output: Low / Medium / High severity label and confidence scores. Train on 03_regulatory_findings.csv where severity_label is the supervised target.

- Questionnaire response quality classifier — input: free-text underwriting response; output: high / medium / low control maturity signal. Train on 04_questionnaire_responses.csv.

Suggested progression:

- Baseline: TF-IDF + logistic regression (provided in starter code — should run in under a minute)

- Improvement: fine-tuned DistilBERT or sentence-transformer + linear probe

- Aggregation: per policy_id, produce a feature vector — count by severity, recency-weighted severity score, aggregate quality score across the 10 questions, etc.

### Component B: Frequency Model

Predicts annual probability of a material cyber claim per insured. Recommended setup:

- Target: binary had_claim, or count n_claims (Poisson regression)

- Baseline: logistic regression on log-transformed exposure variables and core categorical features

- Production model: gradient-boosted classifier (XGBoost or LightGBM) including NLP-derived features from Component A

- Evaluate using AUC and calibration plots — calibration matters more than discrimination for pricing

### Component C: Severity Model

Predicts loss size given a claim occurred. The key insight: cyber losses are heavy-tailed and a single distribution under-prices excess layers. Build a two-part model:

- Attritional layer (losses below a threshold like $1M): GLM with gamma or lognormal link

- Tail layer (losses above threshold): Generalized Pareto Distribution (GPD), fit via maximum likelihood

- Validate by comparing observed-vs-expected losses by layer band

### Component D: Premium Calculation Engine

Combines outputs of B and C into a technical premium. Mathematical structure:

E[Loss] = P(claim) × ( E[severity | attritional] + P(tail) × E[severity | tail] )

Technical premium = E[Loss] × (1 + risk_load) / (1 − expense_ratio)

Layer-specific premiums require integrating the severity distribution against the layer attachment and limit.

### Component E: Use Case 1 Dashboard

Underwriter-facing view. Critical for adoption — must explain why the model is pricing where it is, not just the output. Required features:

- Account search by insured_id or policy_id

- Premium decomposition waterfall (base rate → control adjustments → threat exposure → tail loading → final premium)

- SHAP feature importance for the frequency and severity predictions

- NLP findings panel showing the underlying text and model-assigned severity, with link-back for auditability

- Peer benchmarking — compare this account's premium to the segment average

## 2.2 Use Case 2 — BI Pricing Components

### Component F: Per-System Downtime Distributions

Fit recovery time distributions for each system class using 06_outage_events.csv. Two-component mixture is the recommended approach (bimodal: clean-recovery vs. rebuild). Use sklearn.mixture.GaussianMixture on log-downtime.

### Component G: Time-of-Occurrence Revenue Multiplier

An outage at quarter-end loses more revenue than an outage in mid-August. Build a calendar-aware multiplier surface — at minimum: regular day, month-end, quarter-end, weekend. More sophistication possible (Fed meeting days for trading institutions, tax season for fintechs, etc.).

### Component H: Regulatory Cost Overlay

Stepwise cost function triggered by outage duration thresholds. The 36-hour computer security incident notification rule (OCC/FRB/FDIC) is the most important trigger. Extended outages (>1 week, >2 weeks) escalate further.

### Component I: Monte Carlo Simulation Engine

Combines Components F, G, H into a per-insured loss simulation:

- Sample annual event count (Poisson with frequency from Component B)

- For each event: sample affected systems, downtime per system, time-of-occurrence, regulatory triggers

- Aggregate event loss = lost revenue + extra expense + forensics + restoration + regulatory cost

- Repeat n=10,000+ times; output the full loss distribution

- Performance: vectorize the inner loop (numpy operations on batched samples, not Python for-loops)

### Component J: Use Case 2 Dashboard

Different audience than Component E — this serves pricing actuaries and the CUO. Required features:

- Loss distribution histogram with VaR and TVaR overlays at 95% / 99%

- Premium decomposition: expected loss + risk load + expense

- Sensitivity sliders: control maturity, RTO assumptions, regulator, ransomware frequency

- Portfolio aggregation view: total exposure, accumulation by shared vendor (e.g. all Fiserv core banking insureds)

# 3. Suggested 10-Week Workplan

Adjust based on team size and individual learning curves. The early weeks are the most important — a strong EDA foundation pays off many times over.

| Week | Focus | Key Deliverable |
| --- | --- | --- |
| Week 1 | Setup & EDA | Run all three starter scripts; reproduce outputs; identify intentional data quality issues; produce a 10-slide EDA deck |
| Week 2 | NLP Baseline | Reproduce TF-IDF baseline; understand confusion matrix; aggregate findings to per-policy features; load into modeling dataset |
| Week 3 | NLP Improvement | Fine-tune DistilBERT on same labels; compare metrics; design paraphrase robustness test; document gap vs. baseline |
| Week 4 | Frequency Model | Baseline logistic regression; XGBoost variant; calibration plots; SHAP feature importance |
| Week 5 | Severity Model | Fit attritional GLM; fit GPD tail; threshold selection (mean excess plot); observed-vs-expected by layer |
| Week 6 | UC1 Premium Engine | Combine frequency + severity into technical premium; compare to charged premium; identify outliers; build score-card view |
| Week 7 | BI Distributions | Fit per-system mixture distributions; build time-of-occurrence multiplier; build regulatory overlay |
| Week 8 | BI Monte Carlo | Vectorized simulation engine; per-policy output table; validation against historical outages |
| Week 9 | Dashboards | Build both Streamlit dashboards; iterate with one underwriter feedback session |
| Week 10 | Write-up & Handoff | Final documentation; methodology memo; recommendations for production data requirements; presentation to actuarial leadership |

## 3.1 Weekly Checkpoint Format

Recommend a Friday standup with these three questions:

- What did you complete this week (link to code or notebook)?

- What did you learn that you did not expect?

- What is blocking you, and what would unblock you?

# 4. Environment, Tooling, and Standards

## 4.1 Recommended Stack

- Python 3.11+

- pandas, numpy, scikit-learn — core data and modeling

- xgboost, lightgbm — gradient boosting

- scipy — distribution fitting (gamma, GPD, mixture)

- transformers, torch — for the DistilBERT fine-tune

- shap — model explainability

- streamlit — dashboards

- matplotlib + seaborn — static plots; plotly for interactive

## 4.2 Code Standards

- Use a single git repository for the engagement; commit daily

- Every notebook should be runnable top-to-bottom from a fresh kernel

- No hardcoded paths — use pathlib and a single DATA_DIR variable at top of file

- Set random seeds explicitly (np.random.seed, sklearn random_state)

- Functions, not scripts, for any logic that is called more than once

## 4.3 Documentation Expectations

- README.md in the repo root with setup instructions

- Each model has a short markdown doc: target variable, features, training procedure, validation metrics, known limitations

- Inline comments for any non-obvious decision (e.g. why a particular threshold was chosen)

## 4.4 Things to Watch Out For

- Label leakage — the mock data ground-truth labels are correlated with features used in the same dataset. Check that NLP predictions are not learning from spurious template patterns. Test by paraphrasing a few examples manually.

- Class imbalance in the severity labels (High is rarer). Use class_weight='balanced' or oversampling as a baseline; check whether stratified sampling preserves the distribution.

- Heavy tails — never assume normality for cyber loss data. Always plot the distribution first. The mean is dominated by tail events.

- Model governance — every input feature must be defensible to a regulator. If you cannot explain why a feature is in the model, do not include it.

# 5. Your Week 1 Tasks

Specific, time-boxed tasks to complete in your first week. The goal is to have everyone running the starter code, with a baseline understanding of the data, by end of week.

## Day 1

- Read this document end-to-end

- Read the data dictionary

- Set up Python environment from requirements.txt

- Run generate_mock_data.py — confirm you produce identical row counts

## Days 2-3

- Run all three starter scripts (01_use_case_1_eda.py, 02_use_case_2_bi_simulation.py, 03_nlp_severity_baseline.py)

- Reproduce every number in their printed outputs

- Identify the intentional data quality issues in policies.csv (hint: cross-check primary_regulator against sub_sector)

## Days 4-5

- Convert the EDA script into a Jupyter notebook with charts (loss severity histogram, frequency by sub-sector bar chart, loss ratio table, regulator distribution)

- Write a 1-page summary: 'What I learned about the data in week 1'

- Present findings in your week-end standup

## End of Week 1 Deliverables

- A working Python environment with all dependencies installed

- An EDA notebook with at least six charts

- A 1-page written summary of data structure, key statistics, and anomalies

- A list of three concrete questions to ask the project lead at the week 2 kickoff

Good luck. Reach out early and often — the cost of asking a question is far lower than the cost of building the wrong thing for two weeks.